Module Name: Web Development

Module Code: WEDE5020

Name: Mmathole Ramaboea

Student number: ST10505573

Group number: 3

Table of Contents

Organisation Overview	3

Website Goals and Objectives	3

Current Website Analysis	4

Proposed Website Features and Functionality	4

Design and User Experience	5

Technical requirements	6

Timeline and Milestones	6

Budget	7

References	9

# Organisation Overview

Name: The Lunchbox Fund

The lunchbox fund is a nonprofit organization that provides nutritious meals to vulnerable schoolchildren, helping them attend school, concentrate on their education and improve their future opportunities.

History: This organisation was founded in 2005 by a South African model Topez Page-Green. It started by feeding 100 children at a high school in Soweto and since grown to provide millions of daily meals to vulnerable school children across South Africa, Mozambique, and Lesotho.

Vision & mission: The vision of the Lunchbox Fund is to foster education through nutrition by providing daily healthy meals to orphaned, vulnerable, and food-insecure school children in townships and rural areas. Its mission is to uphold children’s right to education by ensuring that hunger and food insecurity do not prevent them from learning.

Its target audience consists of orphaned vulnerable children, and food-insecure children from birth to 18 years old. As well as schools, families, donors, volunteers and organizations interested in supporting child nutrition and education.

# Website Goals and Objectives

The websites main goals and objectives are to:

- Raise awareness

- By educating people about child hunger and the importance of child nutrition in schools.

- Sharing stories and reports on the impact and the work of the organisation.

- Encourage donations and fundraising

- By providing a clear, simple, secure and transparent online donation system for people.

- Engage with its supporters

- Make it easy for people to contact and support the organisation and bring forth any queries they may have.

- Create opportunities for volunteers and donors to get involved.

- Measure the organisations success

- Tracking the number of donations that were made online and monitoring website traffic.

- Ensuring that the website is easily accessible and easy to navigate for all users

- Use clear menus and layouts for quick access to information.

# Current Website Analysis

Strengths:

- The existing website provides relevant information about the organization and clearly communicates its purpose and work.

- It also provides ways for users to support the organization.

- The donation options are easy to use, making it simple for supporters to contribute financially.

- The information on the website is straightforward and is easy for users to learn about the organization and its programs.

Weaknesses:

- The website has limited interactivity, lacking easily accessible features such as sign-up forms for volunteering, or tools for community engagement.

- Some of the pages are text-heavy which could make it harder for users to quickly find essential information like impact reports

- The website doesn’t fully show videos or testimonials that could be used to emotionally connect with the users or encourage donations.

Improvement Areas:

- The website should include more personal stories, videos and testimonials from children, teachers, parents/guardians, and the community to encourage a more emotional connection with the website users.

- Create pages that are specifically dedicated to volunteering and fundraising campaigns.

# Proposed Website Features and Functionality

- The Homepage includes statistics on their impact and donation.

- About Us – includes history, mission and patron

- Why nutrition – educates viewers on the importance of nutrition in school children.

- Mission – Gives users a better understanding if the organization

# Design and User Experience

- Color Scheme: Orange, green, and yellow - warm, hopeful tones symbolizing nourishment and growth.

- Typography: Bold/semi-bold fonts for headings. Clean and accessible.

- Layout: Simple with clear navigation. Important information easy to find. Has a consistent design across all pages. Images used to visually communicate the organization’s work.

- User Experience: The page structure is clear and easy to read. The information is organized. Theres a consistent color scheme on all the pages.

- Wireframe

---------------------------------------------------------------------------------------------------------------------

Hero-image

THE Lunchbox Fund

Headline

Explanation of The Lunchbox Fund

Home

About Us

Programs

Enquiries

Contact

------------------------------------------------------------------------------------------------------------------------

# Technical requirements

Hosting: A reliable web-page and SSL security

Domain name requirements: lunchboxfund.org.za

Programming Language: HTML, CSS and JavaScript

# Timeline and Milestones

| Stage | Activity |
| --- | --- |
| Day 1 - 2 | Research on The Lunchbox fund and analysis of the website and develop starting point of website proposal |
| Day 3 | Gather information and content |
| Day 4 | Create a sitemap and wireframes |
| Day 5-6 | Create HTML pages and add information and content |
| Day 7 | Test, debug and finalize documentation and submission |

# Budget

Item and Estimated cost

According to 2024 Annual Financial Report and the 2025 Annual Financial Report

- Revenue:

- These include:

Grants: South Africa School Nutrition

Grants: Mozambique School Nutrition

Grants: Malawi School Nutrition

Grants: Lesotho School Nutrition

Grants: Relief Feeding

Grants: South Africa from LBF USA

in Kind Contributions

Smaller/Other Donations

Investment Income

- TOTAL REVENUE:

2024 – R92 856 910                                                                         2025 – R106 804 134

- Program Expenses

These include:

South African Nutrition Program Food/Transport

Mozambique Nutrition Program Tood/Transport

Malawi Nutrition Program Food/Transport

Lesotho Nutrition Program Food/Transport

Monitoring and Evaluation

Relief Feeding Program Food/Transport

Volunteer Stipends Food Mamas

Program Materials/Design Fees

Research/Nutrition Evaluation

LBF USA Funding to LBF SA

Staff Training

- ToOTAL PROGRAM EXPENSES:

2024 – R61 479 597                                                     2025 - R76 728 566

- Administrative/Operating Expenses

- These include:

Accounting Fees/Governance

Advertising/Marketing

Bank Charges

Computer Expenses/Website

Depreciations

Employee Costs

Entertainment

Finance Costs

Liability and Assets Insurance

Courier and Postage Fees

Printing and Stationery

Utilities (Phone, Fax, Internet)

Rent

Travel (Fundraising/General)

- TOTAL ADMIN/OPERATIONG EXPENSES:

2024 – R2 769 359                                                        2025 – R3 421 089

- TOTAL ALL EXPENSES:

2024 – R64 248 956                                                                                          2025 – R80 149 089

In total the Annual Financial Budget estimation based on comparisons of Annual Financial Reports for 2 different years should be: R270 000 000

# References

Organization overview & Website goals and objectives

- The Lunchbox Fund [online]  Available at: < https://www.thelunchboxfund.org/ > [Accessed 08 August 2026]

- Wikipedia, The Lunchbox Fund [online]. Available at: < https://en.wikipedia.org/wiki/The_Lunchbox_Fund > [ Accessed 08 August 2026]

- Lunchbox Fund, 2019. 2019 Annual Report – Webflow [online] Available at: < https://uploads-ssl.webflow.com/5dc9b504aa4ac344e9872359/602eb3cbf7b7a10799f565e6_Lunchbox%20Fund%20Annual%20Report%202019.pdf >

- The BorgenProject, 2018. Feedie and the Lunchbox Fund Fight Childhood Hunger in South Africa [online] Available at: < https://borgenproject.org/childhood-hunger-in-south-africa/ >

- Lunchbox Fund, 2019. 2019 Annual Report [online] Available at: < https://uploads-ssl.webflow.com/5dc9b504aa4ac344e9872359/602eb3cbf7b7a10799f565e6_Lunchbox%20Fund%20Annual%20Report%202019.pdf >

Budget

- Lunchbox Fund, 2024. 2024 Annual Report [online] Available at: < https://cdn.prod.website-files.com/5dcafdbe4d247f4aa384ee99/68ded0b86e8042ab45408dcb_Lunchbox%20Fund%202024%20Annual%20Report.pdf >

- Lunchbox Fund, 2025. 2025 Annual Report [online] Available at: < https://cdn.prod.website-files.com/5dcafdbe4d247f4aa384ee99/6a0fc1d223631697a33abe27_Lunchbox%20Fund%20Annual%20Report%202025.pdf >